# Sales Hub Implementation Plan

> **For agentic workers:** REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (`- [ ]`) syntax for tracking.

**Goal:** Build a standalone Next.js dashboard that unifies sales data from Rosayo (WooCommerce), ALAALA (Supabase), and Once (Supabase) into one dark-themed revenue view.

**Architecture:** 3 API routes each normalize brand data into a common shape `{ grossRevenue, netRevenue, grossOrders, completedOrders, dailyData[] }`. A single dashboard page fetches all 3 and renders cards, completion table, and stacked chart.

**Tech Stack:** Next.js 15 (App Router), Tailwind CSS, shadcn/ui, Recharts, @supabase/supabase-js, date-fns

## File Structure

sales-hub/

├── .env.local                          # All API keys

├── package.json

├── tailwind.config.ts

├── next.config.ts

├── tsconfig.json

├── src/

│   ├── app/

│   │   ├── layout.tsx                  # Root layout, dark theme, fonts

│   │   ├── page.tsx                    # Dashboard page (single page app)

│   │   ├── globals.css                 # Tailwind base + dark theme vars

│   │   └── api/

│   │       ├── rosayo/route.ts         # WooCommerce data fetcher

│   │       ├── alaala/route.ts         # Supabase ALAALA orders

│   │       └── once/route.ts           # Supabase Once payments

│   ├── lib/

│   │   ├── types.ts                    # Shared types (BrandData, DailyEntry)

│   │   ├── supabase.ts                # Supabase clients (alaala + once)

│   │   └── woocommerce.ts             # WooCommerce API helper

│   └── components/

│       ├── revenue-card.tsx            # Single brand revenue card

│       ├── completion-table.tsx        # % completion rate table

│       ├── revenue-chart.tsx           # Stacked bar chart (Recharts)

│       └── time-filter.tsx             # Date range selector

### Task 1: Scaffold Next.js Project

[ ] **Step 1: Create the project**

cd /Users/shaked/Desktop

npx create-next-app@latest sales-hub --typescript --tailwind --eslint --app --src-dir --no-import-alias --use-npm

[ ] **Step 2: Install dependencies**

cd /Users/shaked/Desktop/sales-hub

npm install @supabase/supabase-js recharts date-fns

npx shadcn@latest init -d

npx shadcn@latest add card button table

[ ] **Step 3: Create `.env.local`**

Create: `sales-hub/.env.local`

# Rosayo - WooCommerce

ROSAYO_WC_URL=https://your-rosayo-site.com

ROSAYO_WC_KEY=ck_xxxxx

ROSAYO_WC_SECRET=cs_xxxxx

# ALAALA - Supabase

ALAALA_SUPABASE_URL=https://xxxxx.supabase.co

ALAALA_SUPABASE_KEY=eyJxxxxx

# Once - Supabase

ONCE_SUPABASE_URL=https://xxxxx.supabase.co

ONCE_SUPABASE_KEY=eyJxxxxx

[ ] **Step 4: Commit**

git init && git add -A && git commit -m "chore: scaffold sales-hub project"

### Task 2: Shared Types & Clients

**Files:**

Create: `src/lib/types.ts`

Create: `src/lib/supabase.ts`

Create: `src/lib/woocommerce.ts`

[ ] **Step 1: Define shared types**

Create `src/lib/types.ts`:

export interface DailyEntry {

date: string        // YYYY-MM-DD

grossRevenue: number

netRevenue: number

grossOrders: number

completedOrders: number

}

export interface BrandData {

brand: 'rosayo' | 'alaala' | 'once'

grossRevenue: number

netRevenue: number

grossOrders: number

completedOrders: number

daily: DailyEntry[]

}

export interface DashboardData {

rosayo: BrandData

alaala: BrandData

once: BrandData

total: {

grossRevenue: number

netRevenue: number

grossOrders: number

completedOrders: number

}

}

export type TimeRange = 'today' | '7d' | '30d' | 'custom'

[ ] **Step 2: Create Supabase clients**

Create `src/lib/supabase.ts`:

import { createClient } from '@supabase/supabase-js'

export const alaalaClient = createClient(

process.env.ALAALA_SUPABASE_URL!,

process.env.ALAALA_SUPABASE_KEY!

)

export const onceClient = createClient(

process.env.ONCE_SUPABASE_URL!,

process.env.ONCE_SUPABASE_KEY!

)

[ ] **Step 3: Create WooCommerce helper**

Create `src/lib/woocommerce.ts`:

const baseUrl = process.env.ROSAYO_WC_URL!

const key = process.env.ROSAYO_WC_KEY!

const secret = process.env.ROSAYO_WC_SECRET!

export async function fetchWooOrders(after: string, before: string) {

const orders: any[] = []

let page = 1

while (true) {

const url = new URL(`${baseUrl}/wp-json/wc/v3/orders`)

url.searchParams.set('after', after)

url.searchParams.set('before', before)

url.searchParams.set('per_page', '100')

url.searchParams.set('page', String(page))

url.searchParams.set('consumer_key', key)

url.searchParams.set('consumer_secret', secret)

const res = await fetch(url.toString())

if (!res.ok) throw new Error(`WooCommerce API error: ${res.status}`)

const data = await res.json()

if (data.length === 0) break

orders.push(...data)

if (data.length < 100) break

page++

}

return orders

}

[ ] **Step 4: Commit**

git add -A && git commit -m "feat: add shared types and API clients"

### Task 3: API Routes

**Files:**

Create: `src/app/api/rosayo/route.ts`

Create: `src/app/api/alaala/route.ts`

Create: `src/app/api/once/route.ts`

[ ] **Step 1: Rosayo API route**

Create `src/app/api/rosayo/route.ts`:

import { NextRequest, NextResponse } from 'next/server'

import { fetchWooOrders } from '@/lib/woocommerce'

import { BrandData, DailyEntry } from '@/lib/types'

import { format } from 'date-fns'

export async function GET(req: NextRequest) {

const { searchParams } = req.nextUrl

const after = searchParams.get('after')!

const before = searchParams.get('before')!

try {

const orders = await fetchWooOrders(after, before)

const dailyMap = new Map<string, DailyEntry>()

for (const order of orders) {

const date = format(new Date(order.date_created), 'yyyy-MM-dd')

const amount = parseFloat(order.total) || 0

const isCompleted = order.status === 'completed'

const entry = dailyMap.get(date) || {

date,

grossRevenue: 0,

netRevenue: 0,

grossOrders: 0,

completedOrders: 0,

}

entry.grossRevenue += amount

entry.grossOrders += 1

if (isCompleted) {

entry.netRevenue += amount

entry.completedOrders += 1

}

dailyMap.set(date, entry)

}

const daily = Array.from(dailyMap.values()).sort((a, b) => a.date.localeCompare(b.date))

const result: BrandData = {

brand: 'rosayo',

grossRevenue: daily.reduce((s, d) => s + d.grossRevenue, 0),

netRevenue: daily.reduce((s, d) => s + d.netRevenue, 0),

grossOrders: daily.reduce((s, d) => s + d.grossOrders, 0),

completedOrders: daily.reduce((s, d) => s + d.completedOrders, 0),

daily,

}

return NextResponse.json(result)

} catch (e: any) {

return NextResponse.json({ error: e.message }, { status: 500 })

}

}

[ ] **Step 2: ALAALA API route**

Create `src/app/api/alaala/route.ts`:

import { NextRequest, NextResponse } from 'next/server'

import { alaalaClient } from '@/lib/supabase'

import { BrandData, DailyEntry } from '@/lib/types'

import { format } from 'date-fns'

export async function GET(req: NextRequest) {

const { searchParams } = req.nextUrl

const after = searchParams.get('after')!

const before = searchParams.get('before')!

try {

const { data: orders, error } = await alaalaClient

.from('orders')

.select('amount_paid, payment_status, created_at')

.gte('created_at', after)

.lte('created_at', before)

if (error) throw error

const dailyMap = new Map<string, DailyEntry>()

for (const order of orders || []) {

const date = format(new Date(order.created_at), 'yyyy-MM-dd')

const amount = parseFloat(order.amount_paid) || 0

const isCompleted = order.payment_status === 'paid'

const entry = dailyMap.get(date) || {

date, grossRevenue: 0, netRevenue: 0, grossOrders: 0, completedOrders: 0,

}

entry.grossRevenue += amount

entry.grossOrders += 1

if (isCompleted) {

entry.netRevenue += amount

entry.completedOrders += 1

}

dailyMap.set(date, entry)

}

const daily = Array.from(dailyMap.values()).sort((a, b) => a.date.localeCompare(b.date))

const result: BrandData = {

brand: 'alaala',

grossRevenue: daily.reduce((s, d) => s + d.grossRevenue, 0),

netRevenue: daily.reduce((s, d) => s + d.netRevenue, 0),

grossOrders: daily.reduce((s, d) => s + d.grossOrders, 0),

completedOrders: daily.reduce((s, d) => s + d.completedOrders, 0),

daily,

}

return NextResponse.json(result)

} catch (e: any) {

return NextResponse.json({ error: e.message }, { status: 500 })

}

}

[ ] **Step 3: Once API route**

Create `src/app/api/once/route.ts`:

import { NextRequest, NextResponse } from 'next/server'

import { onceClient } from '@/lib/supabase'

import { BrandData, DailyEntry } from '@/lib/types'

import { format } from 'date-fns'

export async function GET(req: NextRequest) {

const { searchParams } = req.nextUrl

const after = searchParams.get('after')!

const before = searchParams.get('before')!

try {

const { data: payments, error } = await onceClient

.from('payments')

.select('amount, status, created_at')

.gte('created_at', after)

.lte('created_at', before)

if (error) throw error

const dailyMap = new Map<string, DailyEntry>()

for (const payment of payments || []) {

const date = format(new Date(payment.created_at), 'yyyy-MM-dd')

const amount = (payment.amount || 0) / 100  // centavos → pesos

const isCompleted = payment.status === 'completed'

const entry = dailyMap.get(date) || {

date, grossRevenue: 0, netRevenue: 0, grossOrders: 0, completedOrders: 0,

}

entry.grossRevenue += amount

entry.grossOrders += 1

if (isCompleted) {

entry.netRevenue += amount

entry.completedOrders += 1

}

dailyMap.set(date, entry)

}

const daily = Array.from(dailyMap.values()).sort((a, b) => a.date.localeCompare(b.date))

const result: BrandData = {

brand: 'once',

grossRevenue: daily.reduce((s, d) => s + d.grossRevenue, 0),

netRevenue: daily.reduce((s, d) => s + d.netRevenue, 0),

grossOrders: daily.reduce((s, d) => s + d.grossOrders, 0),

completedOrders: daily.reduce((s, d) => s + d.completedOrders, 0),

daily,

}

return NextResponse.json(result)

} catch (e: any) {

return NextResponse.json({ error: e.message }, { status: 500 })

}

}

[ ] **Step 4: Commit**

git add -A && git commit -m "feat: add API routes for rosayo, alaala, once"

### Task 4: UI Components

**Files:**

Create: `src/components/revenue-card.tsx`

Create: `src/components/completion-table.tsx`

Create: `src/components/revenue-chart.tsx`

Create: `src/components/time-filter.tsx`

[ ] **Step 1: Revenue card component**

Create `src/components/revenue-card.tsx` — displays brand name, gross revenue, net revenue, order counts. Uses shadcn Card. Dark themed with brand accent color.

[ ] **Step 2: Completion table component**

Create `src/components/completion-table.tsx` — renders a table with columns per brand + total row. Rows: gross orders, completed orders, % completion. Uses shadcn Table.

[ ] **Step 3: Revenue chart component**

Create `src/components/revenue-chart.tsx` — Recharts stacked BarChart. X-axis = dates, Y-axis = ₱. 3 colored bars per date (rosayo, alaala, once). Responsive container. Tooltip shows ₱ formatted values.

[ ] **Step 4: Time filter component**

Create `src/components/time-filter.tsx` — button group: Today / 7 Days / 30 Days / Custom. Custom opens two date inputs (from/to). Calls onChange with `{ after, before }` ISO strings.

[ ] **Step 5: Commit**

git add -A && git commit -m "feat: add dashboard UI components"

### Task 5: Dashboard Page & Layout

**Files:**

Modify: `src/app/layout.tsx`

Modify: `src/app/globals.css`

Modify: `src/app/page.tsx`

[ ] **Step 1: Set up dark layout**

Modify `src/app/layout.tsx` — set `<html className="dark">`, add Inter font, page title "Sales Hub".

Modify `src/app/globals.css` — dark background (#0a0a0a), proper shadcn dark theme CSS vars.

[ ] **Step 2: Build dashboard page**

Modify `src/app/page.tsx` — client component that:

1. Manages state: `timeRange`, `dateFrom`, `dateTo`, `data` (3 brand results)

2. On mount + filter change: fetches `/api/rosayo`, `/api/alaala`, `/api/once` in parallel with `after`/`before` params

3. Computes totals by summing 3 brands

4. Renders: TimeFilter → 4 RevenueCards → CompletionTable → RevenueChart

[ ] **Step 3: Test locally**

cd /Users/shaked/Desktop/sales-hub

npm run dev

# Open http://localhost:3000

# Verify: cards render, chart shows, time filter works

[ ] **Step 4: Commit**

git add -A && git commit -m "feat: complete sales hub dashboard"

### Task 6: Polish & Deploy-Ready

[ ] **Step 1: Add loading states** — skeleton cards while fetching

[ ] **Step 2: Add error handling** — show error message per brand if API fails

[ ] **Step 3: Format numbers** — ₱ with commas (e.g., ₱12,345.00)

[ ] **Step 4: Final commit**

git add -A && git commit -m "feat: add loading states, error handling, number formatting"